| OVERVIEW |  |
| --- | --- |
| Project Name | Downtown DineHub |
| Product Owner | University at Albany |
| Key Stakeholder(s): | Students, faculty, and staff at the Downtown Campus are the primary users. Auxiliary Services, Student Affairs, Facilities, and Procurement provide support with oversight from Environmental Health and Safety, Fire and Risk Management. ITS and Parking handle operational needs, while Sodexo and local vendors ensure food service quality and inclusivity. |
| Project Description | The project will repurpose an under-utilized area at Downtown Campus into a mini food court with 2-3 rotating vendor offering sandwiches, noodles, bowls and grab-and-go items. The space will provide shared seating, essential utilities, a Point-of-Sale system (POS), and required health and safety measures. By expanding options beyond café limited hours, 11:00 am to 4:00 pm., Monday to Thursday. This Pilot reduces the need for students and faculty to leave campus or order food off-site. The one-semester pilot will be evaluated using defined KPIs. |
| Problem / Opportunity | Problem: Dinning choices on the Downtown Campus are limited to snacks and drinks, with the café operating for only a few hours each day. As a result, many students and staff leave campus for full meals, leading to lost time and reduced productivity. Opportunity: Creating a compact, compliant multi-vendor food court would enhance the student experience, encourage people to stay on campus between classes, generate additional revenue for the university, and build stronger partnerships with local small businesses. |
| Scope | In Scope - Identify and prepare available space - Temporary setup with utilities, signage, and hand-wash station - Vendor selection and approvals (REF/permits/insurance) - Point of Sale (POS) and network integration - Seating for people, fully accessible - Define service hours: Mon – Thu 8:00 am to 6:00 pm; Friday 8:00 am to 4:00 pm |
|  | Out of Scope - Construction of a full commercial kitchen - Lease argreements longer than 12 months - Catering for outside events - Major structural renovations |

| PROJECT IMPACT |  |
| --- | --- |
| Project ROI | With an estimated 220 daily transactions at an average price of $9.50 across 14 weeks, the pilot could bring in about $145,200 in sales. At 12% commission would return roughly $17,424 to the university, and after covering $9,100 in operating costs, the net gain would be $8,324. Faster payback could be achieved through higher customer traffic or additional vendor fee. Along with finical impact, the project adds value by improving the student experience, fostering inclusivity, strengthening ties with local businesses, and contributing to a safer campus environment. |

| ASSUMPTIONS, RISKS AND CONSTRAINTS |  |
| --- | --- |
| Assumptions | The project is based on the exception that suitable indoor space will be available, that local vendors are willing to participate, and that the Point of Sale (POS) system and network will function reliably. It also assumes that permits and inspections are secured on time and that daily demand will reach at least will reach at least 200 transactions through the semester. |
| Risks: | Potential risks include delay in health approvals, low customer turnout, inconsistent vendor performance, safety code violations, system outages, cleanliness concerns, accessibility issues, and budget overruns. Risks will be managed through early inspections, simple menus, targeted marketing, clear vendor agreements, safety checks, backup systems, offline POS, strict cleaning, ADA compliance, and a 10-15% budget contingency. |
| Dependencies: | This project depends on Facilities to ready the space, provide utilities, and arrange seating. It also requires EH&S to complete safety checks and approvals, and Procurement to handle vendor contracts in line with SUNY policies. Reliable network and payment systems must be supported by ITS, while participating vendors are expected to meet all licensing, insurance, and operational standards before they begin service. |