# Scope Management Plan

# Purpose

The Scope Management Plan shows how the Downtown DineHub project will be established, monitored, controlled, and validated. The project’s main goal is to set a small, functional mini food court on campus that gives students and faculty convenient food options, while staying realistic about time, budget and resources. The plan also makes sure we don’t take on more than we can handle it.

# Scope Boundaries

| In-Scope | Out-of-Scope |
| --- | --- |
| Small space setup (seating, microwaves, water stations, utilities). | Major renovations or structural construction. |
| Short term vendor agreements with 2–3 local vendors. | Permanent or long-term vendor contracts. |
| On campus promotional efforts | Large-scale marketing outside the university. |
| Collecting feedback from students and vendors after the launch | Expansion to other campuses. |

# Deliverables

| Deliverable | Description | Completion Criteria |
| --- | --- | --- |
| Mini Food Court Setup | Prepare space with seating, microwaves, and utilities | Space inspected and ready to use |
| Vendor Agreements | Short-term contracts with 2–3 vendors | Signed contracts, vendors operational by Week 10 |
| Promotional Campaign | Marketing to students and faculty | Posters, digital campaigns launched by Week 9 |
| Monitoring & Surveys | Feedback mechanisms for students and vendors | Surveys distributed, data collected |
| Final Project Report | Closeout evaluation with KPIs and recommendations | Submitted to administration by Week 13 |

# Scope Validation

| Validation Activity | Responsible Party | Acceptance Criteria |
| --- | --- | --- |
| Inspection of space setup | Project Team + Facilities | Seating/utilities installed and functional |
| Vendor operations check | Project Team + Administration | Vendors open and serving during pilot |
| Satisfaction survey analysis | Project Team | ≥70% positive feedback from students/faculty |
| Final approval of pilot | University Administration | Review of report, sign-off on project closeout |

# Scope Control

| Step | Action | Authority |
| --- | --- | --- |
| 1 | Document change request (e.g., adding vendors, extending) | Project Manager |
| 2 | Review and impact analysis | Project Team |
| 3 | Approve/Reject request | University Administration |
| 4 | Update WBS, schedule, and budget (if approved) | Project Manager |

# Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Team (Group 4) | Execute tasks, coordinate vendors, manage setup and monitoring |
| University Administration | Provide funding, oversight, and approvals |
| Vendors | Deliver food services per agreements |
| Students & Faculty | Act as end-users, participate in surveys, provide feedback |

# Approach

The plan highlights the importance of starting with a clearly defined scope, holding regular milestone check-ins at key points (Weeks 4, 6, 10, and 12).Maintaining open communication among stakeholders, and enforcing a disciplined change management process. Together, these practices improve monitoring and keep the project on track.